Complete Project Quotation

|  |
| --- |
| **UI Costing and Details** |
| Software Used :- Figma/Adobe or anyother |
| TimeLine :- 7-15 days (within this duration whole UI should compelted according to your desire) |
| Designer time Duration 7hrs per day |
| Delay T&C |
| If delay done by client side costing will be extra 300 per day |
| if delay done by designer costing reduce to 70% if he/she will is not working and delay the project |
| If delay is due to absense of material then it will not cost anything to the client or the designer |
| After the confirmation only 2 minor changes will be done |
| costing per page |

|  |
| --- |
| **Front Development costing and details** |
| Technology Used :- ReactJs , HTML, Css ,JS,UI library |
| Work Initiallisation :- Work will start after the completion of the figma including minor changes |
| **Features of website** |
| Website Similar to UI |
| Responsive :- You can open it in desktop to mobile phone |
| Optimize codeflow |
| Easy to understand codeflow so if changes done by any developer it will not cost more time |
| Fast Loading |
| Easy SEO optimisation |
| cost per page |

|  |
| --- |
| **BackendDevelopment costing and details** |
| Tech Used :- NodeJS, ExpressJs, MongoDb |
| **Features** |
| Fast Api |
| Controlled API |
| Curd Opertation if required |
| Secured api :- Third party will not interact with your db or reomove your data |
| Login page if Includes then Session based logout to make your user data more secure |
| Costing Per Page of the Backend :- |
| **DataBase** |
| Techused :- MongoDb |
| Costing of Database :- 0rs upto 5Gb after that you have to buy plan of MongoDb |
| MongoDb Plan Price :- 57 dollar per month |

|  |
| --- |
| **Cost Cutting Parameter** |
| If you don't want to buy Plan of mongoDB we can make api which remove those data which is |
| not currently visible on the website :- Need to discuss just after the figma design cost per api :- 200rs |

|  |
| --- |
| **Work Flow** |
| Design Completion |
| Image Finalisation |
| Content Finalisation |
| Backend Development |
| Checking with all possible test case |
| Checking with edge test case |
| FrontEnd Development |
| Checking with all possible test case |
| Checking with edge test case |
| Combining frontend and backend |
| Checking FrontEnd test cases |
| Checking FrontEnd Edge Cases |
| Checking Backend Test Cases |
| Checking Backend Edge Cases |
| Upload on server |
| Checking FrontEnd test cases on server |
| Checking FrontEnd Edge Cases on server |
| Checking backend test cases on server |
| Checking backend edge cases on server |
| Final Delivery Check |
| Final Delivery |

**Reporting Structure**

Designer :- Report within a 2 days or within a single day depends on the UI Developers :- They will report you weekly about the task

Holidays :- Saturday and Sunday is not working